## Slide 1
Ward Sabha| BTM Layout # 176
10 October 2017

## Slide 2
BTM Welfare Association BTM Vinayaka Charitable Trust BTM Kuvempu Nagarika Vedike MICO Housing Building Sahakara Sangha Gelathi Sangha BTM Layout RWA Ram Sridhar Owner’s & Residents Welfare Association
RWAs covered today

## Slide 3
Civic Directory
Agency | Department | Name | Designation | Contact No | Email
Councillor | BBMP | K Devadas | Councillor | 9535581499 | 
BBMP | Engineering | Sheriff | Assistant Executive Engineer | 9341000226 | 
BBMP | SWD | Prakash H | Assistant Executive Engineer | 9480685982 | sirisinchana.p@gmail.com
BBMP | Health | Bhagyalakshmi | Medical Health Officer | 9480685346 | 
BBMP | Engineering | Naresh | Assistant Engineer | 9916135332 | 
BBMP | Electrical | Jnanesh | Assistant Engineer | 7411536847 | jnanesh.bbmp@gmail.com
BBMP | Health | Hyder | Health Inspector | 9480683470 | urfanhyder86@gmail.com
BBMP | Horticulture | Venkatesh | Horticulture Inspector | 9964820371 | 
BESCOM | - | Manoj Kumar | Assistant Executive Engineer | 9449844664 | s4aeebcs.works@gmail.com
BESCOM | - | Azmath Ulla Khan | Assistant Engineer | 9449840428 | 
BWSSB | BWSSB | Dharnesh | Assistant Executive Engineer | 9845444042 | aees_3@bwssb.gov.in
BWSSB | BWSSB | Harish | Assistant Engineer | 9538897735 | 
BCP | Law & Order | Ajay R M | Police Inspector | 9480801620 | 
BTP | Traffic | Ravi Kumar | Police Inspector |  | siddannavpnd@gmail.com

## Slide 4
MyCityMyBudget Citizen Inputs Status Update

## Slide 5
MyCityMyBudget | Guidelines for referring Minutes of Ward Sabha Meeting
The following slides provide a quick snapshot of each of the issues mentioned by RWAs. All agency responses specific to each input are recorded in the slides as well.
All the citizen input slides follow the below table layout:
These 2 columns record the gist of the RWA concern. The budget/ grievance column records if money needs to be set aside for resolution or if it requires redressal
If budget is required and specific work and job code details are provided by the agency then data is recorded in these columns. Status column indicates whether a a)tender has been issued(T), work order has been created(WO) or jobcode(JC) has been created for resolving this concern.
If the agency provides specific timelines, the information is recorded here
Additional issue-specific comments that were discussed between agency and RWAs are recorded here
Serial Number recorded here corresponds to the progress report provided during the ward sabha
Agency name and concerned officer details

## Slide 6
Agency : BBMP - Works
Contact Person : Naresh-AE / Sheriff-AEE
Contact Details : 9916135332 / 9341000226
SL No | RWA Name | Category | Location | Budget Available? | Budget Code | Budget Amt. (Lakh) | JC/T/WO Status & Number | Time line | Agency Response
1 | BTM Layout SFHS RWA | Desilting of existing road-side drains | 2nd Cross, 9th Block, SFHS Layout, BHBCS Layout | _ | _ | _ | _ | Projected Completion Date: 30th Oct, 2017 | Councillor: Work in progress. *Engineer has to give the budget details
2 | BTM Layout SFHS RWA | Installation of covering slabs for road-side drains | 1st Main, 2nd Main & 2nd Cross SFHS Layout, BHBCS Layout | _ | _ | _ | _ | Projected Completion Date: 30th Oct, 2017 | Councillor: Work in progress. *Engineer has to give the budget details
3 | BTM Layout SFHS RWA | Installation of Street Name boards | 5th Main 1st A Main, SFHS Layout, BHBCS Layout | Y | POW 2017-18 | _ | _ | Projected Completion Date: 30th Nov, 2017 | Councillor: Proposal already submitted 2017-18 Budget waiting for approval.
4 | BTM Layout SFHS RWA | Maintenance of Playgrounds | Basket Ball Court, SFHS Layout, BHBCS Layout | Y | Nagorathana | 300.00 | _ | Projected Completion Date: 30th Dec, 2017 | Councillor: Tender in process.
5 | BTM Layout SFHS RWA | Repair of existing Footpaths | 1st Main, SFHS Layout, BHBCS Layout | Y | Nagorathana | 350.00 | _ | Projected Completion Date: 30th Nov, 2017 | Councillor: Work in progress.

## Slide 7
Agency : BBMP - Works
Contact Person : Naresh-AE / Sheriff-AEE
Contact Details : 9916135332 / 9341000226
SL No | RWA Name | Category | Location | Budget Available? | Budget Code | Budget Amt. (Lakh) | JC/T/WO Status & Number | Time line | Agency Response
6 | Kuvempu Nagar Residents Welfare Association | Installation of Street Name boards | 8th Cross, Kuvempu Nagar, BTM Layout | Y | POW 2017-18 | 20.00 | _ | Projected Completion Date: 30th Nov, 2017 | Councillor: Proposal already submitted 2017-18 Budget waiting for approval.
7 | Kuvempu Nagar Residents Welfare Association | Lane marking and road signages | 8th Cross, Kuvempu Nagar, BTM Layout | Y | POW 2017-18 | _ | _ | Projected Completion Date: 30th Nov, 2017 | Councillor: Proposal already submitted 2017-18 Budget waiting for approval.
8 | Kuvempu Nagar Residents Welfare Association | Construction of community hall | Kuvempu Nagar, BTM Layout | _ |  | _ | _ |  | Councillor: No place to build community hall
9 | Kuvempu Nagar Residents Welfare Association | Installation of surveillance cameras | Kuvempu Nagar, BTM Layout | Y | Pow 2017-18 | 100.00 | T | Projected Completion Date: 30th Dec, 2017 | Councillor: Tender in process.
10 | Kuvempu Nagar Residents Welfare Association | Construction of new bus shelters | Water Tank Stop BTM Layout Outer Ring Road | _ | _ | _ | _ | _ | Councillor : Metro work in progress once the metro work is complete then we will construct the new bus shelter

## Slide 8
Agency : BBMP - Works
Contact Person : Naresh-AE / Sheriff-AEE
Contact Details : 9916135332 / 9341000226
SL No | RWA Name | Category | Location | Budget Available? | Budget Code | Budget Amt. (Lakh) | JC/T/WO Status & Number | Time line | Agency Response
11 | BTM Kuvempu Nagarika Vedike | Desilting existing road side drains | 7th cross Btm 2nd stage | Y | Nagorathana | 350.00 | T | Projected Completion Date: 30th Nov, 2017 | Councillor: Tender in process.
9 | BTM Kuvempu Nagarika Vedike | Installation of Street Name boards | 19th, 20th Main & 7th Cross, BTM 2nd Stage | Y | POW 2017-18 | 20.00 | _ | Projected Completion Date: 30th Nov, 2017 | Councillor: Proposal already submitted 2017-18 Budget waiting for approval.
10 | BTM Kuvempu Nagarika Vedike | Construction of public toilet | Vivekananda Park 19th & 20th Main, BTM 2nd Stage | Y | Nagorathana | 350.00 | T | Projected Completion Date: 30th Dec, 2017 | Councillor: Tender in process.
14 | Spandana Nagarika Vedike | Construction of new footpaths | Spandana Layout, BTM 2nd Stage | Y | Nagorathana | 400.00 | _ | Projected Completion Date: 30th Nov, 2017 | Councillor : The drain work is progress once complete, footpath work will start.
15 | Spandana Nagarika Vedike | Installation of surveillance cameras | Spandana Layout, BTM 2nd Stage | Y | POW 2017-18 | 100.00 | _ | Projected Completion Date: 30th Dec, 2017 | Councillor: Proposal already submitted 2017-18 Budget waiting for approval.

## Slide 9
Agency : BBMP - Works
Contact Person : Naresh-AE / Sheriff-AEE
Contact Details : 9916135332 / 9341000226
SL No | RWA Name | Category | Location | Budget Available? | Budget Code | Budget Amt. (Lakh) | JC/T/WO Status & Number | Time line | Agency Response
16 | BTM Layout RWA | Tarring of mud unpaved roads | 13th Main to 30th Main, BTM Layout | Y | Nagorathana | 1500.00 | _ | Projected Completion Date: 30th Dec, 2017 | Councillor: Proposal already submitted 2017-18 Budget waiting for approval.
17 | BTM Layout RWA | Maintanance of play ground | BTM Layout, Playground | Y | POW | 350.00 | _ | Projected Completion Date: 30th Dec, 2017 | Councillor: Proposal already submitted 2017-18 Budget waiting for approval.
18 | BTM Layout RWA | Installation of surveillance cameras | 13th Main to 30th Main, BTM Layout | Y | POW 2017-18 | 100.00 | _ | Projected Completion Date: 30th Dec, 2017 | Councillor: Proposal already submitted 2017-18 Budget waiting for approval.
19 | MICO Employees Housing Society | Construction of skywalks and subways | BTM Layout, JP Nagar- Bannerghatta Road, Silk Board Road, Mico Layout, BTM 2nd Stage | _ | _ | _ | _ | _ | Councillor : The sky walk will be proposed in the next year’s budget 2018-19
20 | MICO Employees Housing Society | Installation of Street Name boards | Mico Employees Housing Society, BTM Layout | Y | POW 2017-18 | 20.00 | _ | Projected Completion Date: 30th Nov, 2017 | Councillor: Proposal already submitted 2017-18 Budget waiting for approval.

## Slide 10
Agency : BBMP - Works
Contact Person : Naresh-AE / Sheriff-AEE
Contact Details : 9916135332 / 9341000226
SL No | RWA Name | Category | Location | Budget Available? | Budget Code | Budget Amt. (Lakh) | JC/T/WO Status & Number | Time line | Agency Response
21 | Ram Sridhar Owners & Residents RWA | Installation of surveillance cameras | AICOB Nagar, 9th Main 2nd Cross, BTM 2nd Stage | Y | Pow 2017-18 | 100.00 | _ | Projected Completion Date: 30th Dec, 2017 | Councillor: Proposal already submitted 2017-18 Budget waiting for approval.
22 | Ram Sridhar Owners & Residents RWA | Tarring of pothole ridden roads | AICOB Nagar, 9th Main 2nd Cross, BTM 2nd Stage | Y | Nagorathana | 1500.00 | _ | Projected Completion Date: 30th Dec, 2017 | Councillor: Proposal already submitted 2017-18 Budget waiting for approval.
23 | Kuvempu Nagar Residents Welfare Association | Build Dry Waste Collection Centres | BTM Layout Kuvempu Nagar | _ | _ | _ | _ | _ | Councillor: In our ward there is no govt land to build DWCC.

## Slide 11
Agency : BBMP - SWD
Contact Person : Prakash H-AEE
Contact Details : 9480685982
SL No | RWA Name | Category | Location | Budget Available? | Budget Code | Budget Amt. (Lakh) | JC/T/WO Status & Number | Time line | Agency Response
24 | Spandana nagarika vedike | Repair of storm water drains | Spandana Layout, BTM 2nd Stage | Y | _ | 800.00 | T | Projected Completion Date: 15th Dec, 2017 | Councillor: Tender in process.
25 | Spandana nagarika vedike | Desilting of storm water drain | Spandana Layout, BTM 2nd Stage | Y | _ | 800.00 | T | Projected Completion Date: 15th Dec, 2017 | Councillor: Tender in process.

## Slide 12
Agency : BWSSB
Contact Person : Dharnesh-AEE
Contact Details : 9845444042
SL No | RWA Name | Category | Location | Budget Available? | Budget Code | Budget Amt. (Lakh) | JC/T/WO Status & Number | Time line | Agency Response
26 | BTM Kuvempu Nagarika Vedike | Maintenance and repair of sewage lines | 2nd Stage, BTM Layout | _ | _ | _ | _ | _ | Engineer: Will estimating the budget cost and take approval for work.
27 | Spandana Nagarika Vedike | Maintenance and repair of sewage lines | Spandana Layout, BTM Layout 2nd Stage | _ | _ | _ | _ | Projected Completion Date: 15th Nov, 2017 | Engineer : Will follow up this issue and resolve.

## Slide 13
Agency : BBMP-Horticulture
Contact Person : Venkatesh, Inspector
Contact Details : 9964820371
SL No | RWA Name | Category | Location | Budget Available? | Budget Code | Budget Amt. (Lakh) | JC/T/WO Status & Number | Time line | Agency Response
28 | BTM Layout SFHS RWA | Maintenance of Parks | SFHS Layout Park near BWSSB, BHBCS Layout | Y | Nagorathana | 350.00 | T | Projected Completion Date: 30th Dec, 2017 | Councillor: Tender in process.
29 | BTM Layout SFHS RWA | Maintenance of Parks | Children's Park/ Basket Ball Court SFHS Layout Park, BHBCS Layout | Y | Nagorathana | 350.00 | T | Projected Completion Date: 30th Dec, 2017 | Councillor: Tender in process.
30 | BTM Kuvempu Nagarika Vedike | Maintenance of Parks | Vivekananda Park near, Udupi Garden, 19th & 20th Main | Y | Nagorathana | 350.00 | T | Projected Completion Date: 30th Dec, 2017 | Councillor: Tender in process.

## Slide 14
Agency : BBMP-Health
Contact Person : Hyder, Health Inspector
Contact Details : 9480683470
SL No | RWA Name | Category | Location | Budget Available? | Budget Code | Budget Amt. (Lakh) | JC/T/WO Status & Number | Time line | Agency Response
31 | BTM Layout SFHS RWA | Fogging and Pest Control | SFHS Layout, BHBCS Layout | _ | _ | _ | _ | Projected Completion Date: 11th Oct, 2017 | Health Inspector: Will call concerned contractor and ensure work is undertaken
32 | BTM Layout RWA | Fogging and Pest Control | 13th Main to 30th Main, BTM Layout | _ | _ | _ | _ | Projected Completion Date: 11th Oct, 2017 | Health Inspector: Will call concerned contractor and ensure work is undertaken
33 | Spandana Nagarika Vedike | Fogging and Pest Control | Spandana Layout | _ | _ | _ | _ | Projected Completion Date: 11th Oct, 2017 | Health Inspector: Will call concerned contractor and ensure work is undertaken

## Slide 15
Agency : BBMP- Electrical
Contact Person : Jnanesh-AEE
Contact Details : 7411536847
SL No | RWA Name | Category | Location | Budget Available? | Budget Code | Budget Amt. (Lakh) | JC/T/WO Status & Number | Time line | Agency Response
34 | BTM Layout SFHS RWA | Repair of Street Lights | SFHS Park 5th Main, Services Road SFHS Layout, BHBCS Layout | Y | POW 2017-18 | 40.00 | - | Projected Completion Date: 30th Oct, 2017 | Councillor: After citizens highlight those non-working light poles, they will be LED repaired within a month.
35 | Kuvempu Nagar Residents Welfare Association | Repair of Street Lights | Kuvempu Nagar, BTM Layout | Y | POW 2017-18 | 40.00 | - | Projected Completion Date: 30th Oct, 2017 | Councillor: After citizens highlight those non-working light poles, they will be LED repaired within a month.
36 | Spandana Nagarika Vedike | Installation of new Street Lights | Spandana Layout | - | - | - | - | Projected Completion Date: 30th Dec, 2017 | Councillor : Proposal already submitted 2017-18 Budget waiting for approval, after the approval and once budget release will install the LED lights by 30th December

## Slide 16
Agency : BESCOM
Contact Person : Azmath Ulla Khan-AE
Contact Details : 9449840428
SL No | RWA Name | Category | Location | Budget Available? | Budget Code | Budget Amt. (Lakh) | JC/T/WO Status & Number | Time line | Agency Response
37 | Kuvempu Nagar Residents Welfare Association | Regular Supply of Electricity | BTM Layout Kuvempu Nagar | - | - | - | - | Projected Completion Date: 15th Nov, 2017 | Engineer: Load shedding happen will take more alternative power to Btm layout will resolve by 15th November
38 | Spandana Nagarika Vedike | Repair of Transformers/ Electric Pole | Spandana Layout | - | - | - | - | Projected Completion Date: 30th Oct, 2017 | Engineer: The electric pole will be replace by 30th November
39 | BTM Layout RWA | Regular Supply of Electricity | BTM Layout Kuvempu Nagar | - | - | - | - | Projected Completion Date: 15th Nov, 2017 | Engineer: Load shedding happen will take more alternative power to Btm layout will resolve by 15th November
40 | MICO Employees Housing Society | Repair of Transformers/ Electric Pole | 11th,12th Cross, 2nd Main, MICO Employee Housing Society, BTM Layout | - | - | - | - | Projected Completion Date: 30th Nov, 2017 | Engineer: The old electric transformer will be replace by 30th November
41 | MICO Employees Housing Society | Regular Supply of Electricity | MICO Employee Housing Society, BTM Layout | - | - | - | - | Projected Completion Date: 15th Nov, 2017 | Engineer : Load shedding happen will take more alternative power to Btm layout will resolve by 15th November

## Slide 17
SL No | RWA Name | Category | Location | Budget Available? | Budget Code | Budget Amt. (Lakh) | JC/T/WO Status & Number | Time line | Agency Response
42 | BTM Layout RWA | Repair of Traffic Light | 13th Main, BTM Layout | - | - | - | - | Projected Completion Date: 30th Oct, 2017 | Inspector : Traffic lights problem will resolve by 30th October
43 | MICO Employees Housing Society | Repair of Pedestrian Signal | 7th Cross, BTM Layout | - | - | - | - | Projected Completion Date: 30th Oct, 2017 | Inspector : Will follow up the issue and resolve. by 30th October
Agency : BTP
Contact Person : Ravi Kumar-Police Inspector
Contact Details : 9449840428

## Slide 18
Ward Infrastructure

## Slide 19
SCORE for Parks Playground and Public Toilet
Ward No | Name of the playground in the form | Score
176 | High marks Play Ground | 6
176 | Basketball Paly Ground, SFHS Layout | 6
176 | Play Ground Near Udupi Garden, Rastrakavi Kuvempu Nagara | 5
176 | Children's Playground BTM Layout 2nd Stage | 0
The Parks, Playgrounds and Public Toilets 2016 survey was conducted on 1,311 parks & playgrounds and 473 public toilets that fall under BBMP’s purview across Bengaluru. As a part of the survey, the quality of infrastructure and facilities was measured through the use of simple Android Apps. The survey was conducted between October to December 2016. The survey indicator-level information pertinent to your ward.
Ward No | Address of the Public Toilet | Score
176 | Masu Ground | 2
176 | Murdaeshwara Bus Stop | 8.5
176 | Forest Office Compound | 0
176 | Near Someshwara Slum | 0

## Slide 20
SCORE for Parks Playground and Public Toilet
Ward No | Park Name | Score
176 | I.A.S Colony Park | 9
176 | BTM Layout, 2nd Stage, Between 6th and 7th Cross Triangular Park | 2
176 | BTM Layout, 2nd Stage Ring Road, 45th Cross, BMTC Bus Stand Vacant Park Place | 6
176 | BTM layout 2nd stage K.A.S Officers Layout 35th main 6th cross | 6
176 | Kuvempu Park and Play Ground, BTM Layout, 2nd Stage, MICO Layout | 8
176 | BTM2nd Stage, 26 and 27th Main Road(Shakthi Ganapathi Temple Opp) Park | 9
176 | BTM layout 2nd stage SFHS part 1 & 2,miniforest ,3nd 5th cross park | 6
176 | BTM 2nd Stage S.F.H.S Part-1 (Mini Forest) Park and 5th and 6th Cross, SFHS, Mini Forest Park | 7
176 | Nandana Vana, BTM Layout, 2nd Stage, MICO Layout Park | 7
176 | BTM 2nd Stage, Between 26 and 27 Main Road Park | 8
176 | K.A.S Colony Park 37th main road | 0
176 | BTM2nd Stage 28th and 29th Main Road Park(Shakthi Ganapathi Backside) Park | 0
176 | M.E.S College Backside Park (EWS Colony) | 0
176 | N.S.Palya, I.PP, 1st Main Road Park | 0

## Slide 21
Next Steps
Our recommendations:
  Meet after 3 months,
  Review status of works
  Give inputs into next year’s budgets
  Please register on Ichangemycity.com to track ward budgets and civic works

## Slide 22
Janaagraha Directory
Manjunatha H L
manjunath@janaagraha.org
Yashwanth
yashwanth.rangegowda@janaagraha.org
9916481611
Janaagraha Centre for Citizenship and Democracy
4th Floor, UNI Building, Thimmaiah Road, Vasanthnagar, Bangalore - 560052
Tel: +91-80-4079-0400 Fax: +91-80-4127-7104 Mob: +91-9902333155
Website: www.janaagraha.org